# AFC Preparation and Review Control Forms

P5 | FOR REVIEW ONLY | No drawing in this form is approved for construction. Construction release remains deferred.

# Document identification

Proposed drawing ID: __________________

Title and bridge: __________________

Revision / current issue purpose: __________________

Source survey and drawing revisions: __________________

# Technical completeness

Checked calculation references: __________________

Model/member/connection/bearing/temporary-work checks: __________________

Interface / service / marine reviews closed: __________________

Material specifications / MTO / inspection references: __________________

# Review and release

Prepared by / date: __________________

Checked by / date: __________________

Technical review comments and closure record: __________________

Applicable ONGC review / approval evidence: __________________

Authorised release/transmittal reference: __________________

STATUS: NOT AFC — HOLD until required evidence is recorded

# Registered engineering deliverables

| Proposed ID | Bridge | Deliverable | Current status |
| --- | --- | --- | --- |
| SHV-BRRP-01-GA-P5 | ICW-ICG UD | Surveyed arrangement and scope markups | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-01-AN-P5 | ICW-ICG UD | Existing condition and strengthening calculations | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-01-FR-P5 | ICW-ICG UD | Strengthening member and joint details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-01-LA-P5 | ICW-ICG UD | Landing/deck interface details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-01-TW-P5 | ICW-ICG UD | Temporary stability/access details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-01-AC-P5 | ICW-ICG UD | Grating handrail sheeting and restoration details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-01-MT-P5 | ICW-ICG UD | Bridge-specific MTO and traceability | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-01-QA-P5 | ICW-ICG UD | Workpack ITP and completion records | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-GA-P5 | ICW-ICG LD | General arrangement and coordinates | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-FR-P5 | ICW-ICG LD | Primary/secondary framing and member schedule | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-AN-P5 | ICW-ICG LD | Global strength stability and serviceability analysis | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-JN-P5 | ICW-ICG LD | Connections and tubular joint calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-BE-P5 | ICW-ICG LD | Bearings guides and movement details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-LA-P5 | ICW-ICG LD | Landing/deck/jacket interface calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-TW-P5 | ICW-ICG LD | Temporary conditions and installation interfaces | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-SV-P5 | ICW-ICG LD | Piping/cable/lighting/support coordination | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-AC-P5 | ICW-ICG LD | Access grating handrails and escape interfaces | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-MT-P5 | ICW-ICG LD | Detailed MTO and traceability schedule | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-ML-P5 | ICW-ICG LD | Loadout transport lifting calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-02-QA-P5 | ICW-ICG LD | Inspection and fabrication dossier requirements | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-03-GA-P5 | ICG-ICP UD | Surveyed arrangement and scope markups | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-03-AN-P5 | ICG-ICP UD | Existing condition and strengthening calculations | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-03-FR-P5 | ICG-ICP UD | Strengthening member and joint details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-03-LA-P5 | ICG-ICP UD | Landing/deck interface details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-03-TW-P5 | ICG-ICP UD | Temporary stability/access details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-03-AC-P5 | ICG-ICP UD | Grating handrail sheeting and restoration details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-03-MT-P5 | ICG-ICP UD | Bridge-specific MTO and traceability | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-03-QA-P5 | ICG-ICP UD | Workpack ITP and completion records | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-GA-P5 | ICG-ICP LD | General arrangement and coordinates | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-FR-P5 | ICG-ICP LD | Primary/secondary framing and member schedule | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-AN-P5 | ICG-ICP LD | Global strength stability and serviceability analysis | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-JN-P5 | ICG-ICP LD | Connections and tubular joint calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-BE-P5 | ICG-ICP LD | Bearings guides and movement details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-LA-P5 | ICG-ICP LD | Landing/deck/jacket interface calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-TW-P5 | ICG-ICP LD | Temporary conditions and installation interfaces | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-SV-P5 | ICG-ICP LD | Piping/cable/lighting/support coordination | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-AC-P5 | ICG-ICP LD | Access grating handrails and escape interfaces | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-MT-P5 | ICG-ICP LD | Detailed MTO and traceability schedule | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-ML-P5 | ICG-ICP LD | Loadout transport lifting calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-04-QA-P5 | ICG-ICP LD | Inspection and fabrication dossier requirements | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-GA-P5 | BHS-SLQ | General arrangement and coordinates | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-FR-P5 | BHS-SLQ | Primary/secondary framing and member schedule | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-AN-P5 | BHS-SLQ | Global strength stability and serviceability analysis | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-JN-P5 | BHS-SLQ | Connections and tubular joint calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-BE-P5 | BHS-SLQ | Bearings guides and movement details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-LA-P5 | BHS-SLQ | Landing/deck/jacket interface calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-TW-P5 | BHS-SLQ | Temporary conditions and installation interfaces | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-SV-P5 | BHS-SLQ | Piping/cable/lighting/support coordination | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-AC-P5 | BHS-SLQ | Access grating handrails and escape interfaces | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-MT-P5 | BHS-SLQ | Detailed MTO and traceability schedule | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-ML-P5 | BHS-SLQ | Loadout transport lifting calculations/details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-QA-P5 | BHS-SLQ | Inspection and fabrication dossier requirements | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-05-DM-P5 | BHS-SLQ | Existing bridge demolition and services isolation | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-06-GA-P5 | SLQ-WIS | Surveyed arrangement and scope markups | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-06-AN-P5 | SLQ-WIS | Existing condition and strengthening calculations | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-06-FR-P5 | SLQ-WIS | Strengthening member and joint details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-06-LA-P5 | SLQ-WIS | Landing/deck interface details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-06-TW-P5 | SLQ-WIS | Temporary stability/access details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-06-AC-P5 | SLQ-WIS | Grating handrail sheeting and restoration details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-06-MT-P5 | SLQ-WIS | Bridge-specific MTO and traceability | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-06-QA-P5 | SLQ-WIS | Workpack ITP and completion records | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-07-GA-P5 | NQO-NQD | Surveyed arrangement and scope markups | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-07-AN-P5 | NQO-NQD | Existing condition and strengthening calculations | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-07-FR-P5 | NQO-NQD | Strengthening member and joint details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-07-LA-P5 | NQO-NQD | Landing/deck interface details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-07-TW-P5 | NQO-NQD | Temporary stability/access details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-07-AC-P5 | NQO-NQD | Grating handrail sheeting and restoration details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-07-MT-P5 | NQO-NQD | Bridge-specific MTO and traceability | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-07-QA-P5 | NQO-NQD | Workpack ITP and completion records | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-08-GA-P5 | WIN-NC | Surveyed arrangement and scope markups | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-08-AN-P5 | WIN-NC | Existing condition and strengthening calculations | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-08-FR-P5 | WIN-NC | Strengthening member and joint details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-08-LA-P5 | WIN-NC | Landing/deck interface details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-08-TW-P5 | WIN-NC | Temporary stability/access details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-08-AC-P5 | WIN-NC | Grating handrail sheeting and restoration details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-08-MT-P5 | WIN-NC | Bridge-specific MTO and traceability | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-08-QA-P5 | WIN-NC | Workpack ITP and completion records | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-09-GA-P5 | SCA-SC1 | Surveyed arrangement and scope markups | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-09-AN-P5 | SCA-SC1 | Existing condition and strengthening calculations | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-09-FR-P5 | SCA-SC1 | Strengthening member and joint details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-09-LA-P5 | SCA-SC1 | Landing/deck interface details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-09-TW-P5 | SCA-SC1 | Temporary stability/access details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-09-AC-P5 | SCA-SC1 | Grating handrail sheeting and restoration details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-09-MT-P5 | SCA-SC1 | Bridge-specific MTO and traceability | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-09-QA-P5 | SCA-SC1 | Workpack ITP and completion records | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-10-GA-P5 | SCA-SCF | Surveyed arrangement and scope markups | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-10-AN-P5 | SCA-SCF | Existing condition and strengthening calculations | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-10-FR-P5 | SCA-SCF | Strengthening member and joint details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-10-LA-P5 | SCA-SCF | Landing/deck interface details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-10-TW-P5 | SCA-SCF | Temporary stability/access details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-10-AC-P5 | SCA-SCF | Grating handrail sheeting and restoration details | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-10-MT-P5 | SCA-SCF | Bridge-specific MTO and traceability | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-10-QA-P5 | SCA-SCF | Workpack ITP and completion records | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-COM-DB-P5 | COMMON | Design basis and code/applicability register | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-COM-QP-P5 | COMMON | Project quality and inspection plan | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-COM-HP-P5 | COMMON | HSE/SIMOPS/emergency plan | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-COM-MP-P5 | COMMON | Marine execution and assurance plan | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-COM-SC-P5 | COMMON | Integrated schedule and progressrules | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-COM-CP-P5 | COMMON | Cost/cash/billingplan | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-COM-CO-P5 | COMMON | Commissioning and completion plan | NOT AFC / ENGINEERING OPEN |
| SHV-BRRP-COM-CH-P5 | COMMON | Change and commercial notices plan | NOT AFC / ENGINEERING OPEN |